# Progress report 8

Tawab Karim

| Date | 07/10/2019 |
| --- | --- |
| Subject | AIM+Website |
| Project Term |  |

# Outcomes of the last meeting (30/09/2019)

- -

# Results during the last week(s)

- Looked at external manufacturing, it is not worth it for certain components. (Fe the DMD mount)

- Jaap is now in possession of all the components needed to build a DMD-setup (currently with a single DMD though)

- Light sheet module is now correctly defined with distances and lens selection. Hull has been designed as well. Some work needed still to make it functional, also looking into 3D-tilt.

# Other business

- -

# Plans for next week(s)

- Print 3D casing for the dmd, in order for it to be mountable on the Thorlabs mount.

- Finish the design of the light sheet module. If needed discuss with Gleb about the zemax model.

- Look at the design of the other websites and come up with a draft for how to advertise ourselves, for example trough a website or trough twitter.

- Start the build of the laserbox (Will or Alex will build this)

- Finalize new batches for Jan.

# Schedule current and next week

## This week

- Thursday 1330-1930

## Next Week

- Monday 0830-1330

- Thursday 1330-1930

| Project | Figure | Current Components | Needed Components | Earliest Due Date |
| --- | --- | --- | --- | --- |
| DMD-Setup | LINK |  |  |  |
| TIRF-Setup | LINK | 1,2,3,4,6,7,8,10 | 5,9 | 30/09/2019 |
| LS-Module | LINK |  |  |  |

| Figure no. | Component code | Component Name | Amount in Inventory | Amount in production | Production due date |
| --- | --- | --- | --- | --- | --- |
| 1 | CR001-A | Microscope Tower | 1 | 2 | 30/09/2019 |
| 2 | CR002-A | EM Plate | 1 | 2 | 30/09/2019 |
| 3 | CR003-A | FilterPlate | 1 | 2 | 30/09/2019 |
| 4 | CR004-A | CoverPlate V2 P1 | 1 | 2 | 30/09/2019 |
| 5 | CR005-A | CoverPlate V2 P2 | 0 | 3 | 30/09/2019 |
| 6 | CR006-A | BottomPlate | 1 | 2 | 30/09/2019 |
| 7 | CR007-A | Stage Mount | 3 | 0 | - |
| 8 | CR008-A | Stage Plate | 3 | 0 | - |
| 9 | CR009-A | Tube Lens Mount | 0 | 1 | 18/10/2019 |
| 10 | PP001-A | CameraMount | 2 | 0 | - |
| 11 | CR008-B | Stage Plate | 0 | 1 | 18/10/2019 |
| 12 | CR010-A | StageThorlabsAdapter-A | 0 | 1 | 18/10/2019 |
| 13 | CR011-A | StageThorlabsAdapter-B | 0 | 1 | 18/10/2019 |
| 14 | CR012-A | SpacerBlockStage | 0 | 1 | 18/10/2019 |
| 15 | CR013-A | FilterPlateStraight | 0 | 1 | 18/10/2019 |
| 16 | CR020-A | PanelLaserBox1 | 0 | 1 | 04/10/2019 |
| 17 | CR021-A | PanelLaserBox2 | 0 | 1 | 04/10/2019 |
| 18 | CR022-A | PanelLaserBox3 | 0 | 1 | 04/10/2019 |
| 19 | CR023-A | PanelLaserBox4 | 0 | 1 | 04/10/2019 |
| 20 | CR024-A | PanelLaserBox5 | 0 | 1 | 04/10/2019 |
| 21 | CR025-A | PanelLaserBox6 | 0 | 1 | 04/10/2019 |
| 22 | CR026-A | PanelLaserBox7 | 0 | 1 | 04/10/2019 |
| 23 | CR027-A | PanelLaserBox8 | 0 | 1 | 04/10/2019 |
| 24 | CR028-A | PanelLaserBox9 | 0 | 1 | 04/10/2019 |
| 25 | CR029-A | PanelLaserBox1D | 0 | 1 | 04/10/2019 |
| 26 | CR030-A | PanelLaserBox4D | 0 | 1 | 04/10/2019 |
| 27 | CR014-A | OuterBlock1 | 0 | 1 | ? |
| 28 | CR015-A | OuterBlock2 | 0 | 1 | ? |
| 29 | CR016-A | InnerBlock | 0 | 1 | ? |
| 30 | CR017-A | PolerazationConnector | 0 | 1 | ? |
| 31 | CR018-A | PolerazationSelector | 0 | 1 | ? |
| 32 | CR031-A | BackPlateMirror | 0 | 1 | ? |
| 33 | CR032-A | MirrorRotMount | 0 | 1 | ? |
| 34 | CR033-A | HoldPlate | 0 | 1 | ? |
| 35 | CR034-A | Mounting | 0 | 1 | ? |
| 36 | CR035-A | SidePlateConnector | 0 | 1 | ? |
| 37 | CR036-A | SidePlateB | 0 | 1 | ? |
| 38 | CR037-A | SidePlates | 0 | 1 | ? |
| 39 | CR038-A | NemaMount | 0 | 1 | ? |
| 40 | CR039-A | HaltePlatte | 0 | 2 | 04/10/2019 |
| 41 | CR040-A | Anschraubplatte | 0 | 2 | 04/10/2019 |
| 42 | CR041-A | Kugelhalter2 | 0 | 4 | 04/10/2019 |
| 43 | CR042-A | Kugelhalter | 0 | 2 | 04/10/2019 |
| 44 | CR043-A | Kugelhalter3 | 0 | 2 | 04/10/2019 |

## Project figures

DMD-Setup

TIRF-Setup

LS-module

-image not yet made-

## Component figures

| ### Figure 1 -- CR001-A | ### Figure 2 – CR002-A |
| --- | --- |
| ### Figure 3 – CR003-A | ### Figure 4 – CR004-A |
| ### Figure 5 – CR005-A | ### Figure 6 – CR006-A |
| ### Figure 7 – CR007-A | ### Figure 8 – CR008-A |
| ### Figure 9 – CR009-A | ### Figure 10 – PP001-A |
| ### Figure 13 – CR008-B | ### Figure 12 – CR010-A |
| ### Figure 13 – CR011-A | ### Figure 14 – CR012-A |
| ### Figure 15 – CR013-A | ### Figure 16 – CR020-A |
| ### Figure 17 – CR021-A | ### Figure 18 – CR022-A |
| ### Figure 19 – CR023-A | ### Figure 20 – CR024-A |
| ### Figure 21 – CR025-A | ### Figure 22 – CR026-A |
| ### Figure 23 – CR027-A | ### Figure 24 – CR028-A |
| ### Figure 25 – CR029-A | ### Figure 26 – CR030-A |
| ### Figure 27 – CR014-A | ### Figure 28 – CR015-A |
| ### Figure 29 – CR016-A | ### Figure 30 – CR017-A |
| ### Figure 31 – CR018-A | ### Figure 32 – CR031-A |
| ### Figure 33 – CR032-A | ### Figure 34 – CR033-A |
| ### Figure 35 – CR034-A | ### Figure 36 – CR035-A |
| ### Figure 37 – CR036-A | ### Figure 38 – CR037-A |
| ### Figure 39 – CR038-A | ### Figure 40 – CR039-A |
| ### Figure 41 – CR040-A | ### Figure 42 – CR041-A |
| ### Figure 43 – CR042-A | ### Figure 44 – CR043-A |

# Appendix